## Slide 1: Software Development Lifecycle
Framework for application development at UL
V3.0 January 2011

## Slide 2: How are we doing today? Some experiences from recent projects. . .
Quality, Requirements
  Implementing bug fixes creates new problems
  Number of bugs increasing rather than decreasing
  Too many mouse clicks required to perform simple actions
  Application is frustrating to use, too slow and not intuitive
  Some functions no longer working after changes were implemented
  User & network readiness not addressed prior to deployment
  Large number of defects in the released code
  Application is not documented, requiring reverse engineering to make changes
Project Management, Roles and Responsibilities
  Multiple Project scope changes without any impact or risk assessment
  Estimate did not align with reality
  Key stakeholders/team members not available to support project when needed
  Testing responsibility was not clear, inadequate test coverage – no clear owner for testing the application
The IT Survey indicated that only 42% considered the Technology Division as an excellent or good value to UL. Drivers that limit value value to UL include:
  Lack of up-to-date technology
  Poor technology performance
  Solutions becoming a hindrance to daily productivity

## Slide 3
Conduct Effective Requirements Gathering
22%
“Get more people involved that would use it in the development and testing stage.”
Overall Development Projects
17%
“Learn the art of project management.”
Timely Implementation
15%
“I've submitted several "easy" IT Service Requests recently, and this "new" IT process seems to take forever. I also submitted the same requests over a year ago, and nothing was ever done.”
“Understand what the end users do with the product. This continues to be a shortcoming of this process.”
“When a request is considered "small" from an IT development perspective and the business (and the customer) has requested it, I would like to see these types of small changes worked in with the larger projects for each release.”
“Act faster to implement improvements.”
Voice of our Colleagues:
One thing UL’s IT Division could do to improve development projects?
Notes: 3

## Slide 4: Why do we need a Development Framework?
Improve our ability to deliver
“on-time”,
“on-budget” and
“on-scope”

## Slide 5: What is being implemented?
Software Industry best-practices
  Defined Process Framework
  Stakeholder involvement at key Phase Gates
  Opportunities for go/no-go decisions within the process
  Specific deliverables within the development phases
  Continuous improvement built into the process
Benefits
  Less reliance on on individual heroic efforts for success
  Discipline to do it right the first time
    Time allocated specifically for planning before coding begins
    Clear direction & less rework (fewer missed requirement and defects)
    Higher quality (deliver what customer envisioned on value)
  Reduced total cost of ownership
  Continuous Improvement ensures processes are adjusted based on lessons-learned
  Collaborative ownership of results providing value-added and more reliable service to the business
Improving our ability to deliver “on-time”, “on-budget” and “on-scope”

## Slide 6: Key elements of the SDLC Framework
Unified Requirement Management
  Consistent requirement gathering
  Requirement validation
    User Experience Design (UXD)
    Business sign-off
    Test Plans
  Requirement tracking (using Microsoft’s Team Foundation Server)
Early detection of risks and issues
  Identify risks and issues earlier in the development process through formal reviews of requirements, solution design, code, and test results
Continuous improvement
  Learn from our experiences, then incorporate lessons-learned into the established processes, checklists, and templates
Improving our ability to deliver “on-time”, “on-budget” and “on-scope”

## Slide 7: How is this Framework being implemented?
Projects
  Framework will be used for the top seven IT initiatives
  Sessions will be scheduled with the leaders of these projects to provide detailed overview of this Framework
SDLC Steering Committee
  Consists of IT Directors, Global Quality Director, and others
  Meets monthly to ensure implementation continues, addresses roadblocks and issues
  Ensures ongoing alignment with the EPMO process
Project Managers and Business Analysts
  Project Managers, Business Analysts, other key stakeholders will be trained on SDLC
Phase Gate Reviews
  First element of SDLC to be implemented
  Checklists will be available, and Project Managers and Business Analysts will be provided an overview of how to apply elements of the SDLC to their projects
  Some templates and examples of deliverables will be available at the start, more will be added over time
Improving our ability to deliver “on-time”, “on-budget” and “on-scope”

## Slide 8: Who are the key participants?
Project Managers/Business Analysts
  Initiate the Phase Gate Reviews
  Facilitates stakeholder collaboration
  Manages the project to successful completion
Project Team (Business Stakeholders & IT Development, Quality)
  Takes ownership of respective deliverables
  Actively participates in the Phase Gate Reviews
  Jointly responsible for achieving desired results
Improving our ability to deliver “on-time”, “on-budget” and “on-scope”

## Slide 9: Introduction to the SDLC Framework
Overview of major phases and key deliverables

## Slide 10: UL Software Development Lifecycle

## Slide 11: Development Lifecycle: CONCEPT
Gate GR5: Ready for Pre-Launch
Ideas
Idea Statement
Project Request
Gate GR4: Ready for Launch
Business Case
Defined Scope
Financial Review
Project Size Estimate
Primary Actor: Business
Primary Actors: Business, IT
Project Manager Facilitates Phases

## Slide 12: Development Lifecycle: SOLUTION DESIGN
Gate GR3: Ready to Execute
Requirement gathering, analysis, approval
Architecture Review
Solution design
Testing Plans developed
Primary Actors: Business, IT
Project Manager Facilitates Phases

## Slide 13: Development Lifecycle: DEVELOPMENT
Gate GR2: Ready to Implement
Design completed
System, Integration, and UAT test plans with results
Training content developed
Communication and Implementation plans complete
Primary Actors: Business, IT
Project Manager Facilitates Phases

## Slide 14: Development Lifecycle: RELEASE
Gate GR1: Ready to Sustain
Fully implemented
Training completed
Transfer to Operations
Gate GR0: Project Complete
Assessment of value to business
Retire replaced systems
Completed retrospective of project
Project report
Primary Actors: Business, IT
Primary Actor: Business
Project Manager Facilitates Phases

## Slide 15: CONTINUOUS IMPROVEMENT
Continuous Improvement
Regular evaluation of the ability of the process to meet UL’s needs
Manage process changes suggested from project retrospectives
Primary Actors: SDLC Process Owners
Project Manager Facilitates Phases