## Slide 1: Corrective Action Workshop
November 11, 2016, Rev. 6
For questions or comments, please contact Cheryl Adams
Notes: This workshop is a part of the CAR Champion Training package. It covers the key components of a Corrective Action Plan.

## Slide 2: Topics
Things to Remember
Corrective vs Preventative Action
At What Level Do You Solve the Problem?
Components of a Corrective Action
Activities

## Slide 3: Things to Remember
Plan your corrective action to address the root cause.
You want to prevent the problem from happening again.
Both Finding and Observation CARs require analysis and a root cause statement.
Some CARs, e.g., accreditor CARs, have specified timeframes for response.
Notes: Emphasize that the root cause must be fully addressed
A good CAP resolves the problem and prevents it from recurring
Observation CARs only require that you fix the objective evidence. Owners may choose to create either one or multiple milestones to accomplish this.

## Slide 4: Corrective vs Preventative Action
Corrective Action:
  Addressing a problem that has already occurred
Preventative Action:
  Trying to prevent a problem before it occurs or becomes widespread
Notes: Intention is to ensure an understanding of the difference between corrective and preventive action. Corrective is reactive – after a problem has already occurred. Preventive is proactive – before a problem has occurred or become widespread.

## Slide 5: At what level do you solve the problem?
Don’t use a hammer when a screwdriver will do
It may not be practical to implement the ideal solution (e.g., too costly, insufficient resources, etc.)
Look at cost and return on investment
Management decisions to not address at a certain level may be appropriate
Notes: Use solutions that are in scale with the problem. For example, it is not necessary to redesign an entire process if making minor changes to the existing process will correct the problem. Or, don’t create a major IT solution if there are less costly or less time consuming alternatives that will accomplish your goal.
Be sure that the resources invested are in line with the expected benefits to be gained.
Management may make decisions regarding the solution based upon any of the above or for other substantiated reasons.

## Slide 6: Components of a Corrective Action
Containment
Corrective Action Plan
Milestones
Follow Up for Effectiveness for Finding CARs only (Owner’s verification)
Notes: Each item is addressed in more detail on future slides.
Provide a brief, high-level explanation for each bullet.

## Slide 7: Containment
Stop the bleeding
Immediate short term action
May not always need containment, but need to consider it
If you choose not to do containment, explain rationale in the Corrective Action Plan or Analysis
Containment usually is the first milestone
Containment or fixing a record is generally the only corrective action required for an Observation CAR
Notes: “Stop the bleeding” means that you must immediately address the problem to prevent it from recurring right away.
Emphasize the importance of documenting the rationale if containment is not needed. Give examples of good reasons, e.g.:
  The permanent solution is being implemented almost immediately
  The problem won’t recur in the short-term (list the reasons)
  (These examples are not exhaustive; there may be other reasons than the ones provided here)

## Slide 8: Corrective Action Plan
Appropriate steps with appropriate timeline
Address the objective evidence
Address items that were not specifically identified in the objective evidence
Ensure you have addressed the entire root cause
Notes: Provide examples of what are appropriate steps with an appropriate timeline. Using an example will be helpful to illustrate what is meant.
Stress the importance of addressing the specific items found in the objective evidence of the CAR.
Emphasize that other items may be defective that were not in the objective evidence. The CAP must address other known or possible defects/problems.

## Slide 9: Milestones
Consider what would be appropriate milestones.
  Can combine pieces of the corrective action plan into one milestone
First milestone needs to be within 60 days of response
Use separate milestones for:
  Containment (usually the first milestone)
  Objective evidence of nonconformance (preferable to address in a separate milestone)
  Owner’s determination of corrective action effectiveness (for Finding CARs only, and is the last milestone)

## Slide 10: Follow Up for Effectiveness
Finding CARs:
Owners must follow up for effectiveness before a Finding CAR is closed
IQA or CAR Champions will verify effectiveness after CAR is closed (see website)
Ensure that the corrective action worked to prevent the problem from happening again
Ensure that you don’t create new problems
Notes: Stress the responsibility of the CAR owner to verify the effectiveness of their corrective actions. Stress that this happens before the CAR is closed. Make sure they understand that this is not the responsibility of Internal Quality Audits group.

## Slide 11: ACTIVITIES
Notes: There are two activities. Activity 1 is to be done by the class and instructor together. Activity 2 is to be done in small groups – the same groups as from the Root Cause Workshop.

## Slide 12: Activity 1: Assess the CAP
Assess the Corrective Action Plan for the Finding CAR shown on the next slide.

## Slide 13
Standard: Follow-Up Services Sample Testing Manual
Requirement: If we do not test FUS samples because they are damaged or over 6 months old, then we need to send a "Products Not Tested Letter" to the client and the Inspection Center, explaining why they weren't tested and asking for what is needed.
Non-Conformance & Objective Evidence: 546 FUS samples were found that were over 6 months old & had not been tested. There’s no evidence letters were sent.
Scope of Nonconformance: FUS sample testing in specific location
Analysis: List of stakeholders consulted was provided.
The group met and brainstormed the root cause and a corrective action plan. There are several reasons that this happened:
1. No owner for process. Why? No requirement that there be a process owner. Previous owner (FUS dept.) no longer exists. Why no requirement? We never needed one because FUS handled it. The process we do have is vague/incomplete.
2. FUS testing is the lowest priority for CAS right now. Why? No visibility (not in normal channels being monitored and prioritized by CAS mgmt such as ePro).
3. The technical knowledge for FUS testing is missing & the process doesn’t address that. Why is knowledge missing? Staff were let go and the files are out of date (CCN transferred to another office, system not updated, no staff in those categories at this office due to lay offs). Why? File migration was not done correctly or not migrated at all. Why? No resources; overlooked; low priority; lack of implementation plan. With staff gone, process knowledge lost and documentation is lacking. Also, some clients send in 2 samples when only one is required. In some cases, one of the samples was tested & we met our obligation, but the 2nd sample was not disposed of.
The corrective action plan includes research into each of the samples to determine if a request for new samples is required. The old samples will be disposed of, as they will not help w/research.
Root Cause:
1- No owner for process 2- Low priority for CAS 3- Process/ Document is vague/incomplete 4- No technical knowledge
Corrective Action Plan (Short Term and/or Long Term)
Containment:
- Revise list of CCNs & Sections they go to
- Alert Section Mgr w/what to do w/FUS samples
- Collect tags & sort them to appropriate sections
- Single point of contact for FUS sample questions/issues
Short Term - What to do w/existing samples
1. See if the sample was tested & this is an extra sample.
2. See if file is Withdrawn.
3. Run a report to see if another sample has been tested since.
4. Was the category transferred? Check CTR.
5. Take action based on research results.
- Transfer the file (this will address root cause #4 by transferring file to an office where technical knowledge is available)
- Fix the procedure
- Management will decide if testing will be required if the file has been transferred or if we will let it go
6. With what’s left, decide what to do, send a letter, etc.
Long Term
1. Establish process owner. Roll up to GMs with a separate CAR, if necessary.
2. Develop a local process. This will address root cause #2 by raising visibility of FUS sample testing.
Milestones
1- Containment 2- Short Term - Research for old samples
3- Long Term - Process Owner/local process developed
4- Long Term (Part 2) - Implement local process

## Slide 14: Activity 2: Create a CAP
Create a Corrective Action Plan for a real life problem (from the root cause workshop)
Regroup and share plans
Notes: Ask them to create milestones with:
  A descriptive title
  A description of what will be done
  A completion date
When they regroup and share results, be sure to look for containment, objective evidence addressed, and follow up for effectiveness milestone.

## Slide 15: QUESTIONS?

## Slide 16: Revision History
Revision 3.1, March 8, 2011
  2 year review, added revision history page; no other updates
Revision 3.2, February 21, 2013
  2 year review
  Updated template to more current UL template
  Revision 4.0, March 18, 2014
  Updated notes
  Changed from CAR Admin/Administrator to CAR Champion
  Revision 6.0, November 11, 2016 (website shows Rev. 6)
  Updated requirements for Observation CARs and distinguished between Finding and Observation CAR requirements