## Slide 1: CAR Review
Team A:
Mel Fehrenbacher, Matthew Marotto, Barbara Scala

## Slide 2: Exemplary CAR - 133912513
Well defined non-conformance and objective evidence
All fields have been appropriately fulfilled

## Slide 3: Exemplary CAR - 133912513
Correct reference to a Similar CAR and instructions on expected CAR response

## Slide 4: Exemplary CAR - 133912513
CAR indicated stakeholders involved in the discussion .
Careful review of the project to understand the root cause
Right evidence to demonstrate the root cause

## Slide 5: Exemplary CAR - 133912513
Root Cause is directly related to the Non-conformance
Intermediate milestone to correctly address the CAR resolution

## Slide 6: Exemplary CAR – 133912513 CBS
INTEGRITY: Initiative & Decision Making / Analyzing & Problem Solving
Facilitates progression of the CAR through closure: extensions, escalations, reassignments, etc. (+)
Accurately completes the administrative fields within the CAR such as root cause category, process impacted, geography, etc. (+)
Acts on CARs within the required timeframe (+)
Most appropriate ‘category’, ‘type’, ‘geography’ are selected (+)

## Slide 7: Exemplary CAR – 133912513 CBS
COMPETIVENESS: Customer Focus / Achieve Business Results / Flexibility
Assists customers as they address all aspects of the CAR – analysis, root cause statement, milestone, containment, verification, etc. (+)
Verifies CARs timely (+)
Analysis shows clear path to root cause and scope; stakeholders identified (+)
Root cause statement is succinct, reasonable, complete (+)
Corrective actions fix the objective evidence and other problems found; address entire root cause and scope. (+)
Milestones address containment & owner’s verification; completed per milestone expectations(+)
Verification per requirements (+)
COLLABORATION: Leading & Engaging / Teamwork / Communication
Provides pertinent feedback at appropriate times; shares information and keeps others informed (+)